# PROJECT ECHO

Decision Log / Approved Project Decisions

| VERSION | STATUS | LAST UPDATED |
| --- | --- | --- |
| v0.2 | Working foundation | 23 July 2026 |

Purpose: a controlled, cross-referenced source of truth for Project Echo pre-production.

Working baseline. A living record of decisions. Add entries only after approval; each entry links to affected documents.

# 1. Usage Rules

Use sequential IDs: D-001, D-002, and so on.

Record the decision, alternatives considered, rationale, impact, owner, date, and review trigger.

If a decision changes confirmed canon, update the Canon Bible and version both documents.

Do not use the log as a task tracker; use the Production Bible backlog for work.

# 2. Seed Entries

| ID | Decision | Rationale | Impact / status |
| --- | --- | --- | --- |
| D-001 | Project identity: single-player psychological horror. | Supports a focused, achievable first release. | Constitution / confirmed. |
| D-002 | Primary setting: one interconnected Asterion facility. | Enables reuse, backtracking, and contained production scope. | Canon + GDD / confirmed. |
| D-003 | No player combat. | Fear comes from survival, sound, and decisions rather than combat progression. | GDD + AI / confirmed. |
| D-004 | Signature mechanic: the building remembers. | Unifies memory, sound, environment changes, and player consequence. | Constitution + GDD + Narrative / confirmed. |
| D-005 | Principal antagonist: The Witness. | One memorable threat is more achievable and supports a coherent AI design. | Canon + AI + Art + Audio / confirmed. |

# 3. Entry Template

| Field | Required content |
| --- | --- |
| ID / date / owner | Unique identifier, approval date, and accountable owner. |
| Decision | A concise statement of the approved choice. |
| Alternatives | Options evaluated, including “defer.” |
| Rationale | Evidence against the Constitution, scope, and canon rules. |
| Impact | Documents, systems, assets, and backlog items affected. |
| Review trigger | Condition that requires reconsideration. |

# Change Log

| Version | Date | Summary |
| --- | --- | --- |
| v0.2 | 23 July 2026 | Professional documentation architecture created. Content retained and redistributed across governance, canon, and gameplay documents. |
| v0.1 | 23 July 2026 | Foundation drafts: Development Bible, Story Bible Expansion, and Game Design Document. |

# Migration Note

Source coverage: This document preserves and reorganizes material from the three v0.1 foundation drafts.

New v0.1 decision log seeded with existing approved foundation decisions from the Development Bible, Canon Bible, and GDD.