# PROJECT ECHO

Production Bible / Milestones and Risk Control

| VERSION | STATUS | LAST UPDATED |
| --- | --- | --- |
| v0.2 | Working foundation | 23 July 2026 |

Purpose: a controlled, cross-referenced source of truth for Project Echo pre-production.

Working baseline. Defines the production process for a small, disciplined project. It is a planning baseline, not a promise of dates.

# 1. Production Strategy

Prove the game before scaling it. Build a vertical slice first, review it against the Project Constitution, then authorize full production only if its systems, atmosphere, and performance are credible.

# 2. Milestone Sequence

| Milestone | Exit criteria |
| --- | --- |
| Pre-production | Constitution, Canon, Narrative, GDD, technical baseline, and vertical-slice brief approved. |
| Prototype | Movement, interaction, flashlight, basic puzzle, sound stimulus, and basic AI validated. |
| Vertical slice | 15-20 minutes polished enough to represent final quality. |
| Production | Approved systems expand into complete areas and content. |
| Alpha | Feature complete; all critical content playable end to end. |
| Beta | Content locked; bug fixing, balancing, accessibility, performance. |
| Release candidate | Store, build, legal, and launch checks complete. |

# 3. Backlog Rules

Every task has a clear outcome, owner, acceptance criteria, and linked document.

Classify work as Must, Should, Could, or Won’t for the current milestone.

New feature requests require a scope review against the Constitution.

Keep a visible risk register for technical unknowns, asset licensing, performance, time, and skill gaps.

# 4. Review Cadence

| Cadence | Purpose |
| --- | --- |
| Weekly | Update backlog, risks, decisions, and next playable goal. |
| Milestone review | Approve/reject expansion based on exit criteria. |
| Playtest review | Record observations, severity, reproduction, and action. |
| Document review | Confirm changes are reflected in their owning document and Decision Log. |

# Change Log

| Version | Date | Summary |
| --- | --- | --- |
| v0.2 | 23 July 2026 | Professional documentation architecture created. Content retained and redistributed across governance, canon, and gameplay documents. |
| v0.1 | 23 July 2026 | Foundation drafts: Development Bible, Story Bible Expansion, and Game Design Document. |

# Migration Note

Source coverage: This document preserves and reorganizes material from the three v0.1 foundation drafts.

New v0.1 production baseline derived from the Development Bible’s staged pre-production, vertical-slice, and scope-control approach.